USD1

Pillar 1 — Agent-Native Technical Infrastructure

Technical Execution Roadmap

World Liberty Financial — Engineering Team

Draft for Technical Review — March 2026

# How to Use This Document

This document is the technical execution layer for Pillar 1 of the USD1 Strategic Dominance Roadmap, which has been reviewed and approved by the WLFI leadership team. It translates the strategic intent of that roadmap into specific implementation requirements, acceptance criteria, dependency maps, and timelines that the engineering team can execute against directly.

This document is a draft. Your job as the technical team is to review every section, flag anything that is technically incorrect, add implementation detail where you have it, and confirm or adjust timelines based on actual engineering capacity. A revised version will become the binding execution roadmap.

## The Three Things This Document Is

- A precise translation of business intent into technical requirements — so engineering is building what the strategy actually needs, not an interpretation of it

- A dependency map — so blockers are visible before they become delays

- A reviewable draft — sections marked [NEEDS TECHNICAL REVIEW] require your input before timelines or specs are finalized

## What This Document Is Not

- A finished spec — implementation details should be added by the engineering team and turned into formal tickets

- A commitment — timelines are estimates based on current information and should be validated against actual sprint capacity

- A waterfall plan — the sequencing here reflects dependencies and strategic priority, not a rigid phase-gate process

| Section | Content |
| --- | --- |
| Section 2 | Strategic context — why Pillar 1 matters and what winning looks like |
| Section 3 | 1.1 SDK & Agent Skill — full technical requirements and acceptance criteria |
| Section 4 | 1.2 EIP-3009 — spec, contract changes, audit process, and deployment gate |
| Section 5 | 1.3 Standards body participation — technical deliverables and contribution targets |
| Section 6 | 1.4 Cross-chain liquidity — current state, next deployments, and documentation tasks |
| Section 7 | Dependency map — what blocks what across all four workstreams |
| Section 8 | Master tracker — all deliverables, owners, statuses, and timelines in one view |

# Section 2 — Strategic Context: Why Pillar 1 Is the Whole Game

This section is written for engineers who want to understand why they are building what they are building. If you already have full context, skip to Section 3.

## The Core Competitive Insight

Circle's CEO stated in their Q4 2025 earnings call that approximately 99% of measurable agentic payments are currently settled in USDC. He was not describing a product win. He was describing a distribution win: USDC is embedded in the developer toolchains, agent frameworks, and standards bodies where agentic payment infrastructure is being defined. Developers building AI agents default to USDC not because it is technically superior but because it is already there — in the MCP server, in the SDK, in the example code.

The way you displace a default is not to build a better stablecoin. It is to become the new default at the layer where defaults get set. That layer is the developer toolchain — the SDK, the agent skill marketplace, the standards specification, and the wallet primitive that agents use to transact.

## What Circle Is Building Right Now

This is not a hypothetical threat. Circle is actively shipping:

- Arc — a purpose-built Layer 1 blockchain for agentic economic activity, with a testnet that processed 166M+ transactions. Mainnet expected 2026.

- Circle Gateway — live on testnet, enables autonomous agents to hold balances and transact cross-chain at $0.001 per transaction.

- MCP server integrations — Circle's APIs and protocols are being surfaced as skills in AI developer tools so agents can use USDC without human configuration.

- X402 and ERC-8004 — agentic payment standards that Circle has co-authored. The reference implementation is USDC.

Circle's Arc mainnet launch is the hard deadline that makes the Pillar 1 timeline non-negotiable. Once Arc is live with full agentic primitives and developer adoption, the cost of displacing USDC as the default increases by an order of magnitude. Every week before that launch is a week where USD1 can embed itself as an alternative default at lower cost.

## USD1's Structural Advantages Going Into This

| Advantage | Why It Matters for Pillar 1 |
| --- | --- |
| Fastest-growing stablecoin ever | $4.5B market cap in <12 months vs Circle's 3.5 years to $2B. Developer confidence follows market signals. |
| Native on ETH, BSC, SOL. Monad in 2 weeks. | More native chains than most competitors at launch. Monad's throughput is purpose-built for agentic transaction volumes. |
| Real-time PoR API already live | Machine-readable reserve verification. Agents can query it. Circle cannot match this with monthly PDF attestations. |
| OCC Limited Trust Charter filed | Conditional approval expected May 2026. Institutional trust signal that de-risks USD1 for enterprise and sovereign integrations. |
| G42 investor relationship | World's largest AI/data center investor. Direct pipeline to AI labs, sovereign deployments, and developer ecosystems where agentic systems are being built. |

## What Winning Looks Like for Pillar 1

Success in Pillar 1 is not a product metric. It is a positioning metric. The goal is to be the answer to the question every developer building an agentic payment system asks: 'What stablecoin should my agent use?'

That answer becomes USD1 when all four of the following are true simultaneously:

- A developer can install a USD1 agent skill in under 5 minutes and have a headless wallet transacting without touching a frontend

- USD1 supports EIP-3009, making it the technically correct choice for any agent that needs gasless, signature-authorized, pull-payment transactions

- USD1 is represented in the standards bodies and specifications that define how agentic payments work — so the reference implementation points to USD1, not USDC

- USD1's multi-chain presence and real-time PoR are discoverable and documented so agents and the developers who build them can verify liquidity and reserves programmatically

# Section 3 — Workstream 1.1: SDK & Agent Skill

| Status | IN FLIGHT |
| --- | --- |
| Target Launch | Tomorrow (as of document date) |
| Strategic Priority | CRITICAL PATH — all other Pillar 1 workstreams depend on this shipping |

## 3.1  Why This Is the Right First Move

The SDK and agent skill are not a feature release. They are the mechanism by which USD1 becomes embedded in the developer toolchain before Circle's equivalent infrastructure locks in as the default. Every developer who installs the USD1 agent skill and builds a working agent workflow is a switching cost that Circle has to overcome. The goal of the launch is not downloads — it is developer stickiness.

A developer who has written one agentic workflow using USD1 will default to USD1 in their next workflow. Distribution in the agentic economy is won at the moment the first agent runs successfully, not at the moment the stablecoin achieves highest market cap.

## 3.2  Target Environments — Day One Support Required

The following environments must be supported at launch. These are not aspirational — they are the environments where the developers building the first generation of economic agents are actively working today:

| Environment | Integration Type | Notes |
| --- | --- | --- |
| OpenClaw | Agent skill marketplace + MCP server | Primary target — Circle already embedded here. Must ship same day. |
| Claude Code | Agent skill / MCP server | High developer concentration. Anthropic ecosystem integrations drive significant agentic adoption. |
| Cursor | MCP server / plugin | Large active codebase. Developers are building agentic systems directly in Cursor. |
| Codex | Agent skill | OpenAI ecosystem. High volume of agent builders. |
| Windsurf | MCP server / plugin | Growing developer base. Include if capacity allows at launch; prioritize above if not. |
| GitHub (direct) | Open source repo + README | Non-negotiable distribution channel. Any developer not using the above environments must be able to install directly. |

## 3.3  Core Technical Requirements

### 3.3.1  Headless Wallet Creation

Headless wallet creation is bundled into the SDK launch. This is the most critical primitive — it is what makes USD1 usable by agents operating without human involvement.

- An agent must be able to instantiate a USD1 wallet with zero frontend dependency — no browser, no UI, no human confirmation step

- Wallet creation must be callable from a single function with a deterministic output given the same seed or key material

- The wallet must support programmatic signing of transactions using the agent's own key material, not a user-held private key

- Must work in serverless and containerized environments (Lambda, Docker, Kubernetes) — agents are frequently deployed in these contexts

- Key management: the SDK must not assume any specific key management pattern, but must document the interface clearly so integrators can bring their own KMS

[NEEDS TECHNICAL REVIEW] Confirm: does the current implementation require any network call to a WLFI-controlled endpoint during wallet instantiation, or is it fully local/deterministic? This affects offline and air-gapped agent deployments.

### 3.3.2  Transaction Primitives

The following transaction types must be supported in the initial SDK release:

- Transfer — synchronous and async variants, with confirmation callback

- Balance query — real-time, not cached; agents make decisions based on live balance state

- Transaction status polling — agents need to know when a transaction has finalized, not just when it was submitted

- Multi-chain routing — the SDK must abstract chain selection so an agent can specify 'send to this address' without needing to know which chain the recipient is on

- Fee estimation — agents operating autonomously need to know transaction cost before committing; this is especially important for agents managing budgets

[NEEDS TECHNICAL REVIEW] What is the current approach to multi-chain routing in the SDK? Does the agent specify the chain explicitly, or does the SDK handle chain selection based on recipient address / liquidity?

### 3.3.3  Agent-to-Agent Payment Patterns

Beyond basic transfer, the SDK must support the payment patterns that emerge naturally in multi-agent systems:

- Micropayment streams — repeated small transfers at high frequency, e.g. an agent paying per API call to another agent. Must handle nonce management and batching automatically

- Conditional payment — transfer that executes on a verifiable condition (oracle result, task completion signal). Reference implementation for EIP-3009 pull payments fits here

- Escrow pattern — agent locks funds into a contract pending delivery of a service; SDK should provide a reference implementation or documented interface for this pattern

- Split payment — one transaction split between multiple recipients, used in multi-agent task delegation where sub-agents are compensated proportionally

## 3.4  Documentation Requirements

Documentation is not a post-launch task. It is a launch requirement. The developer experience of the documentation determines whether the SDK achieves embedding or sits unused.

### 3.4.1  Structure Requirements

- Quickstart: working agent in under 10 minutes from cold start — no assumptions about prior USD1 knowledge

- Headless wallet guide: step-by-step for instantiating a wallet, signing a transaction, and querying a balance with zero frontend

- Payment patterns guide: code-complete examples for each of the agent payment patterns in 3.3.3

- Multi-chain guide: how the SDK handles chain routing, and how an agent queries USD1's chain support programmatically

- Real-time PoR integration: how an agent queries the live proof of reserves API and what the response schema looks like

- Error handling reference: complete list of error codes, their causes, and the correct agent response to each

### 3.4.2  Documentation Format

Documentation must be written to be consumed by both humans and language models. This is not optional — AI coding assistants will read this documentation to generate USD1 integration code for developers.

- All code examples must be runnable as-is — no pseudocode, no '// your logic here' placeholders in critical paths

- Each function and method must have a structured docstring compatible with LLM context window consumption (parameter types, return types, error conditions)

- Publish a machine-readable API schema (OpenAPI or equivalent) alongside human-readable docs — agents and coding assistants will use the schema, not the prose

- Include a dedicated 'Agent Integration' section that is explicitly structured for LLM context windows: short, dense, typed, with concrete examples

## 3.5  Distribution Requirements

The SDK must be available through every channel a developer might look before writing their own implementation:

- npm package — published at launch with semantic versioning from day one

- GitHub repository — MIT or Apache 2.0 license, public from day one, with contribution guidelines

- Agent skill marketplace listing (OpenClaw) — installable via skill marketplace in a single click

- MCP server manifest — so AI coding environments can discover and auto-configure the USD1 integration

[NEEDS TECHNICAL REVIEW] Confirm language coverage at launch. The first release will be JavaScript/TypeScript only. Consider other languages (e.g., python) once the SDK is stabilized.

## 3.6  Acceptance Criteria

The SDK launch is complete when all of the following are verifiable:

| Acceptance Criterion | Verified By | Status |
| --- | --- | --- |
| Agent wallet created headlessly in < 3 lines of code | Engineering QA | OPEN |
| Quickstart produces a working agent transaction in < 10 min from cold start | External developer test | OPEN |
| SDK installable via npm and GitHub | Engineering QA | OPEN |
| Agent skill listed and installable in OpenClaw marketplace | Engineering QA | OPEN |
| All 5 target environments (3.2) have working integration examples in docs | Engineering QA | OPEN |
| Machine-readable API schema published alongside docs | Engineering QA | OPEN |
| Multi-chain routing functional: ETH, BSC, SOL at minimum | Engineering QA | OPEN |
| Real-time PoR API queryable from SDK with documented response schema | Engineering QA | OPEN |

# Section 4 — Workstream 1.2: EIP-3009 Implementation

| Spec Status | IN PROGRESS — days away |
| --- | --- |
| Contract Mods | IN PROGRESS — days away |
| Security Audit | AUDIT-GATED — entering audit immediately on contract completion |
| Mainnet Deploy | 30 days — contingent on audit completion |

## 4.1  Why EIP-3009 Is the Right Technical Bet

EIP-3009 (transferWithAuthorization) and its companion EIP-2612 (permit) define a signature-based authorization model for ERC-20 transfers. The standard was designed to eliminate the two-step approve + transferFrom flow and enable gasless transactions via meta-transaction relayers. For human users, this is a convenience. For agents, it is an architectural requirement.

The specific capabilities that make EIP-3009 essential for agentic systems:

- transferWithAuthorization — the token holder (or an authorized key) signs a message authorizing a transfer; a third party (relayer or the recipient) submits the transaction and pays gas. The agent's operational wallet never needs to hold the native gas token of the chain.

- receiveWithAuthorization — designed specifically for pull payment patterns, where the recipient initiates the transfer on authorization from the sender. This is the correct payment model for agent service billing: the service provider pulls payment on completion rather than waiting for the consumer to push it.

- Nonce management via valid-after / valid-before — transfers can be time-bounded at the authorization level, not just at the contract level. This allows agents to issue time-limited payment authorizations that expire automatically if not claimed.

- Replay protection — each authorization includes a nonce that prevents the same signed message from being submitted twice, critical in multi-agent systems where the same authorization might be visible to multiple parties.

EIP-3009 is not a compliance feature or a UX improvement for humans. It is the primitive that allows agents to participate in economic systems without requiring a human to approve each transaction, hold gas tokens on every chain, or manage allowances manually. Market it as such.

## 4.2  Specification Requirements

The USD1 EIP-3009 spec should be published as a standalone technical document, not buried in the SDK docs. It serves two audiences: engineers implementing against it, and standards bodies evaluating USD1 as a reference implementation for agentic payment standards.

### 4.2.1  Spec Must Cover

- Full interface definition: transferWithAuthorization, receiveWithAuthorization, cancelAuthorization — all three functions with typed parameters and return values

- Authorization struct: the exact EIP-712 typed data structure that must be signed, with domain separator specification for each supported chain

- Nonce model: how the mapping(address => mapping(bytes32 => bool)) nonce model works and why it was chosen over sequential nonces

- Gas model: who pays gas in each scenario (relayer pays, recipient pays, agent self-funds), with recommended patterns for each

- Security considerations: what the spec does and does not protect against — phishing of signed messages, front-running of authorized transfers, and the replay protection model

- Chain-specific notes: any chain-specific behavior differences across ETH, BSC, SOL (noting that SOL requires a different implementation approach), and Monad

[NEEDS TECHNICAL REVIEW] Solana does not natively use the ERC-20/EIP-3009 model. What is the equivalent pattern for gasless/pre-authorized transfers on the Solana deployment of USD1? This needs to be documented in the spec and the SDK before launch.

## 4.3  Contract Modification Requirements

The contract changes required to implement EIP-3009 on USD1's EVM deployments:

### 4.3.1  Required Contract Changes

- Add AUTHORIZATION_TYPEHASH — the EIP-712 type hash for the TransferWithAuthorization struct

- Add _authorizationStates mapping — mapping(address => mapping(bytes32 => bool)) to track used nonces

- Implement transferWithAuthorization(address from, address to, uint256 value, uint256 validAfter, uint256 validBefore, bytes32 nonce, uint8 v, bytes32 r, bytes32 s)

- Implement receiveWithAuthorization with identical parameters — msg.sender must equal 'to' address

- Implement cancelAuthorization(address authorizer, bytes32 nonce, uint8 v, bytes32 r, bytes32 s) — allows pre-cancellation of issued authorizations

- Emit AuthorizationUsed and AuthorizationCanceled events for indexing and agent monitoring

- Update domain separator to include chain ID for replay protection across chains

[NEEDS TECHNICAL REVIEW] Are there any existing access control patterns in the USD1 contract (blacklisting, pausing, upgradeability proxy) that interact with the authorization flow? Specifically: if an address is blacklisted between the time an authorization is signed and the time it is submitted, what is the expected behavior?

### 4.3.2  What Must Not Change

- The existing transfer and transferFrom flow must remain fully functional — EIP-3009 is additive, not a replacement

- The token symbol, decimals, and total supply accounting must not be affected

- Any existing event signatures that downstream integrations depend on must remain unchanged

## 4.4  Security Audit Process

Contract modifications to a stablecoin with $4.5B+ in circulation require third-party security audits before mainnet deployment. This is not optional and should not be compressed regardless of competitive pressure. A security incident post-deployment would set the entire agentic positioning back by months and potentially permanently damage institutional trust.

### 4.4.1  Audit Requirements

- Minimum two independent audit firms — no single firm should be the sole sign-off on changes to a contract of this value

- Scope must explicitly include: the new authorization functions, the nonce model, all interactions between the new functions and existing access control logic, and the domain separator implementation

- Audit reports must be published publicly — institutional and DeFi protocol partners will require this before integrating USD1 as collateral

- Any findings classified as Medium or above must be remediated and re-audited before mainnet deployment

- Low findings must be documented with accepted/remediated status before deployment

[NEEDS TECHNICAL REVIEW] Which audit firms have been engaged or are being considered? Timeline confirmation for audit completion is needed to validate the 30-day mainnet target. If two firms are being engaged sequentially, 30 days may be tight.

### 4.4.2  Pre-Audit Checklist

Before submitting to audit, the following must be complete:

- Full test suite with 100% branch coverage on new functions

- Formal specification of expected behavior for all edge cases (blacklisted addresses, expired authorizations, duplicate nonces)

- Internal security review by at least one engineer not involved in the implementation

- Comparison against reference implementations (Centre's USDC implementation of EIP-3009 is the canonical reference)

## 4.5  Deployment Plan

- Testnet deployment: immediately following internal review and before audit submission — allows SDK integration work to proceed against a live testnet implementation

- Audit submission: within 2 days of testnet deployment

- Mainnet deployment: within 48 hours of receiving clean audit reports from both firms

- SDK update: release a new SDK version that exposes EIP-3009 methods within 24 hours of mainnet deployment

- Documentation update: EIP-3009 guide added to SDK docs simultaneously with mainnet deployment

## 4.6  Acceptance Criteria

| Acceptance Criterion | Verified By | Status |
| --- | --- | --- |
| Spec published as standalone document (not SDK sub-page) | Engineering lead | IN PROGRESS |
| All three authorization functions implemented on EVM chains | Engineering QA | IN PROGRESS |
| Test suite coverage 100% branch on new functions | Engineering QA | OPEN |
| Audit reports received from min. 2 firms, zero Critical/High findings | Audit firms | PENDING AUDIT |
| Audit reports published publicly | Engineering lead | PENDING AUDIT |
| Mainnet deployment verified on ETH, BSC | Engineering QA | PENDING AUDIT |
| SDK exposes transferWithAuthorization and receiveWithAuthorization | Engineering QA | PENDING DEPLOY |
| Solana equivalent pattern documented in spec | Engineering lead | OPEN |

# Section 5 — Workstream 1.3: Standards Body Participation

| Status | PLANNED — start within 30 days |
| --- | --- |
| Timeline | 30-60 days for initial participation; ongoing thereafter |
| Owner | [NEEDS ASSIGNMENT] — requires both a technical contributor and a business/protocol representative |

## 5.1  Why This Workstream Exists

Circle's CEO named two specific standards in their earnings call: X402 and ERC-8004. He stated that Circle has co-authored them and that their implementations serve as reference implementations. A standard whose reference implementation is USDC is a standard that makes USDC the default for any developer who follows the spec.

Standards participation is not a long-cycle academic exercise. In the current agentic payment landscape, 'standards' are GitHub repositories and working group chats that are days to weeks old. The cost of participating now is low. The cost of trying to participate after the spec is finalized and tooling is built around USDC is very high.

The goal of standards participation is not to influence the spec for USD1's benefit. It is to ensure that the spec is implementation-neutral so that any GENIUS-compliant stablecoin — including USD1 — can serve as the settlement currency for agentic payment systems. Circle will try to make the spec USDC-specific. USD1's technical team must prevent that.

## 5.2  Target Standards and Working Groups

| Standard / Group | Owner Org | USD1 Participation Target |
| --- | --- | --- |
| X402 | Google / open | Review spec, identify any USDC-specific assumptions, submit PR or comment to make settlement currency implementation-neutral |
| ERC-XXXX | Ethereum / open | Review EIP draft, verify USD1 + EIP-3009 is a conformant implementation, submit reference implementation or test vectors. Meanwhile, ERC-8004 is neither gas-efficient nor friendly to EOA and multi-chains. Will consolidate and propose WLFI’s own EIP whose design is driven by the community feedback |
| AI Agent Consortium | Open / cross-org | Formal membership. Attend working group calls. Ensure USD1 is represented in payment rail discussions. |
| OpenClaw Standards | OpenClaw foundation | Participate in agent skill/payment interoperability working groups. USD1 SDK should be a reference implementation for agent billing. |
| EIP-3009 Extension | Ethereum / WLFI | Publish USD1's implementation as a reference for multi-chain EIP-3009 deployment, particularly the Solana-equivalent pattern |

## 5.3  Technical Deliverables for Standards Participation

Participation requires actual technical contributions, not just presence. The following deliverables are required to be credible in standards discussions:

### 5.3.1  USD1 Agentic Payment Specification

A standalone technical document (not marketing) that defines how agentic systems should interact with USD1. This serves as USD1's reference contribution to any standards discussion.

- Format: Ethereum Improvement Proposal style — abstract, motivation, specification, rationale, backwards compatibility, security considerations

- Content: define the full interface for agent-native USD1 interactions — headless wallet creation, EIP-3009 authorization flows, cross-chain routing, real-time PoR querying

- Publish: as a public GitHub document, submitted as a comment or draft to any relevant EIP/ERC thread

- This document should be written to be cited, not just read — other developers and standards authors should be able to reference it

### 5.3.2  Reference Test Vectors

For any standard USD1 participates in, provide a complete set of test vectors — signed example messages, expected contract states, and error conditions. Test vectors are how standards get adopted: developers copy them into test suites.

- EIP-3009 test vectors for all three authorization functions on each supported chain

- Headless wallet instantiation test vectors — deterministic outputs for known inputs

- Cross-chain routing test vectors — given sender chain, recipient address, amount, expected routing decision

### 5.3.3  Multi-Chain EIP-3009 Reference Implementation

There is currently no widely-adopted reference implementation of EIP-3009-equivalent authorization patterns across EVM and non-EVM chains simultaneously. USD1's multi-chain deployment (ETH, BSC, SOL, Monad) puts it in a unique position to publish this. This is a genuine technical contribution that would attract developer attention and citations independent of USD1's market position.

[NEEDS TECHNICAL REVIEW] Who on the engineering team has bandwidth to own standards participation as a workstream? This requires someone who can attend async working group discussions, review GitHub PRs on external repos, and write spec-quality technical prose. It should not be the same person building the SDK.

Answer from Corey: This is already something that is baked into the product’s DNA for shipping. We can’t ship a product without documentation, tight standards, and squashing issues that emerge on GitHub. Yu Feng oversees this, Boga checks against it, and the infrastructure team (mostly Chaofan)implements it.

## 5.4  Acceptance Criteria

| Acceptance Criterion | Timeline | Status |
| --- | --- | --- |
| AI Agent Consortium: formal membership confirmed | 30 days | OPEN |
| X402: USD1 technical team has reviewed spec and submitted at least one comment or PR | 30 days | OPEN |
| ERC-XXXX: A new agentic standard where USD1 listed as a conformant implementation in spec or working group notes. Initial proposal draft ready for review. | 45 days | OPEN |
| USD1 Agentic Payment Specification published on GitHub | 45 days | OPEN |
| EIP-3009 reference test vectors published and linked from standards threads | 45 days | OPEN |
| Standards participation owner assigned with allocated bandwidth | Immediate | OPEN |

# Section 6 — Workstream 1.4: Cross-Chain Agent Liquidity

| ETH / BSC / SOL | LIVE — native deployments |
| --- | --- |
| Monad | IN FLIGHT — live within 2 weeks |
| Additional Networks | LIVE via bridging — documentation needed |
| Next Native Targets | Base & Arbitrum. Timeline: [NEEDS TECHNICAL REVIEW] |

## 6.1  Current State Assessment

USD1's cross-chain position is stronger than the market currently knows. The strategic problem is not the infrastructure — it is the discoverability and documentation of that infrastructure. An agent or developer who cannot quickly determine which chains USD1 is on, how to route transactions, and where liquidity is deepest will default to USDC, which has years of well-documented multi-chain presence.

The most urgent cross-chain task is not deployment. It is documentation. Every day that USD1's multi-chain coverage is not clearly & programmatically discoverable is a day that developers are defaulting to USDC simply because they can verify USDC's chain support in 30 seconds.

## 6.2  Documentation Tasks — Immediate Priority

### 6.2.1  Chain Support Registry

Build and publish a machine-readable chain support registry. This is not a web page — it is a structured data file that the SDK, developer tools, and agent systems can query.

// Required schema for USD1 chain support registry

{

"chains": [

{

"chainId": 1,

"name": "Ethereum Mainnet",

"deploymentType": "native",

"contractAddress": "0x...",

"eip3009Support": true,

"bridgeType": null,

"liquidityDepth": "high",

"rpcEndpoint": "...",

"explorerUrl": "..."

},

{

"chainId": 56,

"name": "BNB Smart Chain",

"deploymentType": "native",

"eip3009Support": true,

...

},

{

"name": "Solana",

"deploymentType": "native",

"eip3009Support": false,

"authorizationPattern": "solana-native-delegate",

...

}

]

}

- Publish registry at a stable, versioned URL (e.g. usd1.money/chains.json or equivalent)

- SDK must load this registry at initialization and surface it as a queryable API — agents should be able to call usd1.getSupportedChains() and receive a typed response

- Registry must be updated before any new chain deployment — documentation and deployment should be simultaneous, not sequential

### 6.2.2  Bridge Documentation

For chains covered via bridging rather than native deployment, the documentation must specify:

- Which bridge contract is used (address, audit status, TVL)

- Expected finality time for bridged transfers

- Fee structure — agents operating on budget constraints need to know the cost of cross-chain transfers before initiating them

- Any trust assumptions introduced by the bridge — some institutional users and compliance-aware agents will not use bridged assets from unaudited bridge contracts

[NEEDS TECHNICAL REVIEW] Full list of networks covered via bridging, the bridge contracts used for each, and the audit status of those bridge contracts. This information needs to be in the documentation before launch.

COREY: This is covered in our docs.

## 6.3  Monad Deployment — Final Checklist

Monad is strategically significant beyond being another chain. It is purpose-built for the transaction throughput that agentic systems will require at scale — sub-second finality and very low transaction costs. USD1 should be positioned as the first major stablecoin with a native Monad deployment.

- Confirm contract deployment and verify on Monad explorer before announcing

- Include Monad in chain support registry and SDK on day of deployment

- Publish a brief technical note on Monad deployment — throughput benchmarks, transaction cost comparison vs ETH, and intended use cases for high-frequency agent transactions

- Coordinate Monad deployment announcement with WLFI marketing — 'first major stablecoin on Monad' is a press-worthy claim if timed correctly

[NEEDS TECHNICAL REVIEW] Is the Monad deployment a direct native deployment or via a Monad-approved bridge? What is the exact contract deployment timeline — 'within 2 weeks' needs a specific date for coordination with marketing.

COREY: Waiting on status from BitGo

## 6.4  Next Native Chain Targets

After Monad, the priority native deployments are Base and Arbitrum. The rationale:

- Base: highest concentration of Coinbase-adjacent developer activity; strong overlap with institutional DeFi and AI startup ecosystems

- Arbitrum: highest TVL of any Ethereum L2; deepest DeFi protocol integration for any new asset seeking DeFi liquidity

| Chain | Strategic Rationale | Estimated Timeline |
| --- | --- | --- |
| Base | Coinbase ecosystem, institutional developer concentration, high AI startup activity | 30 days |
| Arbitrum | Highest L2 TVL, deepest DeFi integration surface, required for Aave/GMX liquidity targets | 30 days |
| OP Mainnet | Superchain ecosystem; Optimism stack is used by Base, World Chain, and others in growth phase | 30 days |

## 6.5  SDK Multi-Chain Abstraction Requirements

The SDK must abstract chain complexity from the developer and agent. An agent building on USD1 should not need to implement chain selection logic — the SDK handles it.

- getSupportedChains() — returns the full chain registry with availability and liquidity metadata

- getOptimalChain(recipient, amount, prioritize) — given a recipient address and amount, returns the recommended chain based on the priority parameter ('speed' | 'cost' | 'liquidity')

- estimateCrossChainFee(fromChain, toChain, amount) — returns fee estimate before the agent commits to a cross-chain transfer

- monitorTransaction(txHash, chain) — unified transaction monitoring across all supported chains, so agents don't need chain-specific polling logic

## 6.6  Acceptance Criteria

| Acceptance Criterion | Timeline | Status |
| --- | --- | --- |
| Machine-readable chain support registry published at stable URL | At SDK launch | OPEN |
| SDK exposes getSupportedChains() with full registry data | At SDK launch | OPEN |
| All bridged networks documented with bridge contract and audit status | At SDK launch | OPEN |
| Monad deployment live and included in registry | 2 weeks | IN FLIGHT |
| Base and Arbitrum native deployment timelines confirmed | 2 weeks | OPEN |

# Section 7 — Dependency Map

This section maps what blocks what across all four workstreams. Any item marked as a dependency must be completed before the dependent item can ship.

| Deliverable | Blocks | Notes |
| --- | --- | --- |
| SDK launch (1.1) | Everything else | All other workstreams depend on the SDK shipping. This is the critical path. |
| Chain support registry (1.4) | SDK launch | Registry must be populated before SDK ships — it is a dependency of getSupportedChains() |
| EIP-3009 testnet deployment (1.2) | EIP-3009 audit submission | Audit firms need a live testnet deployment to verify behavior — can't audit from code alone |
| EIP-3009 audit completion (1.2) | EIP-3009 mainnet deploy; SDK EIP-3009 methods | Mainnet deploy and SDK EIP-3009 features are audit-gated. No exceptions. |
| EIP-3009 mainnet deploy (1.2) | receiveWithAuthorization SDK support; Standards reference implementation | Standards contribution citing USD1 as reference impl requires a live mainnet contract |
| Standards owner assigned (1.3) | All standards participation workstreams | Nothing in 1.3 can progress until ownership is assigned and bandwidth allocated |
| USD1 Agentic Payment Spec (1.3) | Standards body submissions; AI lab partnership discussions | External standards submissions and partner conversations require a citable technical document |
| Monad deployment (1.4) | Marketing announcement | Announcement should not precede verified on-chain deployment and registry update |

Critical path summary: Chain registry → SDK launch → EIP-3009 testnet → Audit → EIP-3009 mainnet → Standards reference implementation. Standards ownership must be assigned in parallel with SDK work, not after.

# Section 8 — Master Delivery Tracker

All deliverables across Pillar 1 workstreams. Owners and completion dates to be filled in by the technical team during the review process.

## Now — 0 to 14 Days

| Deliverable | WS | Status | Owner | Date |
| --- | --- | --- | --- | --- |
| SDK + headless wallet live in marketplace & GitHub | 1.1 | IN FLIGHT | BOGA | Tomorrow |
| npm package published | 1.1 | IN FLIGHT | HANZHI | Tomorrow |
| Machine-readable chain support registry published | 1.4 | OPEN | YU FENG | ≤2 weeks |
| Bridge coverage documented (contracts + audit status) | 1.4 | OPEN | BOGA | ≤2 weeks |
| EIP-3009 spec finalized and published | 1.2 | IN PROGRESS | COREY | ≤1 weeks |
| EIP-3009 contract modifications complete + test suite | 1.2 | IN PROGRESS | HANZHI | ≤1 weeks |
| EIP-3009 testnet deployed for audit reference | 1.2 | OPEN | HANZHI | ≤10 days |
| Audit firms engaged, scope confirmed, timelines locked | 1.2 | OPEN | COREY | ≤2 weeks |
| Standards participation owner assigned + bandwidth allocated | 1.3 | IN PROGRESS | YU FENG | Immediate |

## Next — 14 to 30 Days

| Deliverable | WS | Status | Owner | Date |
| --- | --- | --- | --- | --- |
| EIP-3009 audit completion — all firms | 1.2 | AUDIT-GATED | COREY | ≤30 days |
| EIP-3009 mainnet deployment (ETH + BSC) | 1.2 | AUDIT-GATED | COREY | ≤30 days |
| Gasless support on EVM chains | 2 | OPEN | CHAOFAN | ≤15 days |
| SDK updated with EIP-3009 methods | 1.1/1.2 | AUDIT-GATED | CHAOFAN | ≤30 days |
| Monad deployment live + in chain registry | 1.4 | OPEN | YANJU | 30 days |
| AI Agent Consortium formal membership | 1.3 | OPEN | YU FENG | 30 days |
| X402 spec reviewed + comment/PR submitted | 1.3 | OPEN | CHAOFAN | 30 days |
| Audit reports published publicly | 1.2 | AUDIT-GATED | COREY | ≤30 days |
| Monad deployment date confirmed | 1.4 | IN FLIGHT | COREY | ≤2 weeks |

## Later — 30 to 60 Days

| Deliverable | WS | Status | Owner | Date |
| --- | --- | --- | --- | --- |
| USD1 Agentic Payment Specification published on GitHub | 1.3 | PLANNED | YANJU | 45 days |
| WLFI’s own ERC-XXXX Agentic Commerce verified + reference test vectors published | 1.3 | PLANNED | YU FENG | 60 days |
| Base native deployment live | 1.4 | PLANNED | CHAOFAN | 30 days |
| Arbitrum native deployment live | 1.4 | PLANNED | YANJU | 30 days |
| Agent-only hackathon announced and accepting registrations | 1.1/1.3 | PLANNED | YU FENG | 45 days |
| Multi-chain EIP-3009 reference implementation published | 1.2/1.3 | PLANNED | HANZHI | 60 days |

# Section 9 — Technical Team Review Instructions

This document is ready for your review. The items below are the specific questions that need answers before this becomes a binding execution roadmap. Please annotate directly in the document or provide feedback in a single consolidated response.

## Items Requiring Technical Input

| # | Question | Section |
| --- | --- | --- |
| 1 | Does headless wallet creation require any network call to a WLFI endpoint, or is it fully local? | 3.3.1 |
| 2 | The first release will be JS/TS only. Others (e.g., Python) when SDK is stabilized | 3.5 |
| 3 | Current approach to multi-chain routing in SDK — agent specifies chain explicitly or SDK handles it? | 3.3.2 |
| 4 | EIP-3009 equivalent pattern for Solana — what is the architecture for pre-authorized pull payments on SOL? | 4.2.1 |
| 5 | Any interactions between blacklist/pause logic and EIP-3009 authorization flow that need spec coverage? | 4.3.1 |
| 6 | Which audit firms are engaged? Sequential or parallel? This determines whether 30-day mainnet target is realistic. | 4.4.1 |
| 7 | Full list of networks covered by bridging, bridge contracts used, and audit status of each bridge. | 6.2.2 |
| 8 | Is Monad a direct native deployment or via Monad-approved bridge? Exact deployment date? | 6.3 |
| 9 | Realistic timelines for Base and Arbitrum native deployments? | 6.4 |
| 10 | Who owns standards participation (1.3)? This needs an engineer who can write spec-quality prose and engage async working groups. | 5.3 |
| 11 | Are there any items in the 0-14 day tracker that the team believes are not achievable on the stated timeline? | Section 8 |

## How to Submit Your Review

- Annotate directly in this document using tracked changes or comments

- Fill in all [ASSIGN] and [DATE] fields in Section 8 with real names and dates

- For any timeline you believe is incorrect, provide your estimate and the reasoning

- Flag any requirement you believe is technically infeasible as currently specified — with a proposed alternative

Once review is complete and all [NEEDS TECHNICAL REVIEW] items are resolved, this document will be versioned as v1.0 and used as the binding execution roadmap for Pillar 1.

USD1 — Pillar 1 Technical Execution Roadmap — DRAFT — For Technical Team Review